Planning

Language: C#

Tool: Visual studio

2.1~2.4

Lingyuan: Staff- Login and register

XiaoDong: User- Login and register

2.5-2.10

Lingyuan: Add, delete and edit the topic

XiaoDong: Add, delete and edit the staff or users

2.7-2.18

JIng: The timetable about count down. When the time is over, the button can’t click

Gaorui: Collect the details about stuff, users and the topic

2.19-2.28

Gaorui: Voting, Stuff can’t vote

And user can vote by the topic (If the topic is limited one vote, users can vote one)

Jing: User can see the data about voting in system

3.1-3.4

Lingyuan: Black box testing

XiaoDong: White box testing

3.5

Gaorui and Jing doing tool testing

3.6-3.10

Lingyuan and xiaodong doing consent forms

GAorui and jing will do evlation

3.11-3.21

Individual report

3.21

Submit the report